This technical implementation plan is designed for an engineering team capable of executing a high-concurrency, event-driven architecture. We are not building a simple wrapper; we are building a multi-layered, state-managed Inference Engine that prioritizes data sovereignty and deterministic reasoning.

# Technical Implementation Plan: The Agentic Recruiter

## Phase 1: Infrastructure & Data Sovereignty Foundation

Goal: Establish the dual-entity database architecture and security protocols required for "Legal by Design" compliance.

- 1.1. Multi-Tenant DB Architecture (RuneGrid & Qalana): * Deploy two isolated PostgreSQL instances on AWS RDS.

  - RuneGrid DB: Implement per-candidate field-level encryption using AWS KMS and pgcrypto. Utilize Row-Level Security (RLS) to strictly isolate employer access.

  - Consent Ledger: Create an immutable, cryptographically signed table to log every consent event for auditability.

- 1.2. Ephemeral Processing Layer:

  - Configure Redis (AWS ElastiCache) as the volatile memory sink for candidate enrichment.

  - Set strict Time-To-Live (TTL) parameters bound to the active scoring session to ensure zero data persistence of unconsented profiles.

- 1.3. Encryption & Audit Trail:

  - Initialize AWS CloudWatch and write-once S3 buckets for defensible logging.

  - Provision KMS keys for all data-at-rest and data-in-transit.

## Phase 2: Knowledge Hub & Master Case Initialization

Goal: Build the ingestion pipeline for the "Expert Persona" and convert it into machine-readable Inference Knowledge.

- 2.1. Persona Ingestion Pipeline:

  - Develop a FastAPI endpoint to ingest structured and unstructured expert persona data.

  - Implement an NLP module (via Claude) to extract Immutable vs. Elastic requirements and "Hard Line" rules.

- 2.2. Master Case Metadata Hierarchy:

  - Transform extracted persona rules into a Metadata Hierarchy stored in the Knowledge Hub.

  - Index these hierarchies to allow sub-100ms retrieval during the scoring phase.

## Phase 3: The Evaluation Brain (Sourcing & Matching)

Goal: Implement the autonomous "Scientist" logic for candidate discovery and high-fidelity matching.

- 3.1. Unified ATS Connectivity:

  - Integrate Merge.dev to provide a single-API gateway to 40+ ATS platforms for "ATS Resurrection".

- 3.2. Ephemeral Enrichment Engine:

  - Orchestrate API calls to People Data Labs (PDL) and Bright Data to pull external professional signals into the Redis cache.

- 3.3. Triple-Layer Validation Node:

  - Develop the validation logic in Python:

    - Layer 1 (Rule Check): Deterministic Python functions to verify structure and Hard Lines.

    - Layer 2 (Semantic Check): Claude-3.5-Sonnet to verify meaning and role fit.

    - Layer 3 (LLM Judge): A separate reasoning call to ground all claims against source citations, stripping hallucinations.

## Phase 4: The Persuasion Brain (Engagement & Voice)

Goal: Deploy the operational "Sales" layer for high-conversion candidate engagement.

- 4.1. QRecruiter Voice Architecture:

  - Integrate Retell.ai with sub-800ms latency pipelines for ASR (Speech-to-Text) and TTS (Text-to-Speech).

  - Program the voice agent to obtain verbal consent before any data-gathering begins.

- 4.2. Intent Tracking & Outreach:

  - Deploy Celery workers to manage asynchronous outreach via GPT-4o mini (for cost-efficient email generation).

  - Implement "Anti-ghosting" logic to trigger alerts in Qalana Engage after 3 days of candidate silence.

## Phase 5: HITL Escalation & Orchestration

Goal: Finalize the LangGraph orchestration and the "Human-in-the-Loop" WhatsApp/Slack handoff.

- 5.1. Agentic State Machine (LangGraph):

  - Define the graph nodes for AI Mode, Evaluator Mode, and Human Mode .

  - Implement "Interrupt Nodes" that pause execution when confidence scores drop into the Amber Tier (60-75%).

- 5.2. Dual-Channel WhatsApp Routing:

  - Configure a FastAPI Router to intercept Meta Webhooks.

  - Build the routing logic to mask tutor/recruiter numbers and forward messages between the Human Expert and the Candidate.

- 5.3. Automated Summarization:

  - Configure an LLM node to generate 3-bullet summaries for every escalation, ensuring the recruiter has instant context.

## Phase 6: The Learning Loop (Adaptive Brain)

Goal: Automate the meta-learning process to keep the Master Cases updated and accurate.

- 6.1. Post-Hire Inference Extraction:

  - Build a pipeline that triggers on "Hired" status in the ATS to pull the candidate's final dossier back into the Knowledge Hub.

- 6.2. Bias Audit Engine:

  - Implement an automated testing suite to evaluate matching outputs against 500 biased/clean job description pairs to ensure neutrality.

### Technology Stack Summary

- Orchestration: LangGraph.

- Reasoning: Claude (Anthropic) & GPT-4o mini.

- Backend: FastAPI (Python) & Node.js.

- Voice: Retell.ai.

- Infrastructure: AWS (KMS, RDS, ElastiCache, S3, CloudWatch).

- Integration: Merge.dev (ATS), People Data Labs (Sourcing)